Project status summary (Graph RL test framework on TA-RWARE)

Goal

Build a clean experimental framework on top of TA-RWARE to test Graph-based methods for multi-robot task allocation (MRTA). The framework should support:

- reproducible evaluation (same metrics as the official baseline),

- strong baselines (heuristic + greedy),

- a graph pipeline (env → graph → policy),

- and a training entrypoint to start learning (first imitation / later RL).

What we had first (stable evaluation harness)

- Evaluation script (eval.py)

- Runs episodes with a selected policy.

- Prints summary metrics and exports a CSV per episode.

- Adapter (TarwareAdapter)

- TA-RWARE is multi-agent and returns lists (rewards/dones) and sometimes different step signatures.

- The adapter normalizes everything into a consistent Transition, so the runner and metrics stay clean.

- Metrics aligned with the official baseline

- Same key metrics as run_heuristic.py: deliveries, clashes, stucks, episode return, pick_rate, fps.

- Baselines

- HeuristicPolicy = strong baseline (official heuristic).

- GraphGreedyPolicy = step-wise baseline closer to RL style; includes congestion control (alpha) and find_path option.

- RandomPolicy = sanity check.

This already matches the supervisor recommendation: first build a reliable test harness before adding new methods.

New work: Graph pipeline (env → graph → policy)

1) Canonical graph format: GraphState

We added a stable “graph contract” so any graph policy can use the same input:

- node_features (N, F): includes (y, x) coordinates and basic state flags

- edge_index (2, E): graph connectivity

- node_types: AGV / PICKER / SHELF / GOAL (or the subset used in V0)

- agent_node_ids, task_node_ids

- task_loc_ids: mapping task index → env location_id (critical to convert decisions to valid actions)

- optional action_mask (valid agent-task pairs)

- optional metadata (candidates, distances, debug fields)

This makes builder → policy integration stable and testable.

2) GraphBuilderV0 (minimal builder)

This builder converts the environment state into GraphState:

- nodes = agents + current tasks (request_queue items)

- edges = agent → task (fully connected or candidate-based)

- features = minimal set needed for assignment (positions, busy/carrying flags, etc.)

- provides task_loc_ids so a policy can map selected tasks into valid env actions
Optionally it can query env.compute_valid_action_masks() to build a validity mask.

3) Dummy graph policy: GraphScorePolicy (non-learning)

This validates full integration end-to-end:

- builds GraphState,

- computes a score matrix (mainly -distance),

- assigns tasks using Hungarian (if SciPy available) or greedy fallback,

- returns macro-actions loc_id per agent (0 = no action / idle).

This is not RL yet, but it proves that graph → decision → env.step works end-to-end.

Performance improvements for pathfinding

To reduce expensive find_path calls:

- use top-k candidates per agent (e.g., K=2 by default),

- skip path computations for PICKER agents and for busy AGVs,

- store candidates/distances in metadata for debugging and analysis.

New work: training entrypoint (first learning stage)

train_graph_rl.py (real training entrypoint)

It now supports a complete “data → model → checkpoints” loop:

- Collect an imitation dataset using the teacher policy (GraphScorePolicy):

  - store graph samples + teacher targets.

- Train a PyTorch model on those samples (supervised imitation learning):

  - supports --resume-model

  - saves periodic checkpoints

  - saves a final model

This is a practical first step: we validate the learning pipeline before switching to full RL.

PyTorch GNN model (torch_gnn_policy.py)

- Uses a simple GraphSAGE-style encoder (2 layers, mean aggregation) implemented in pure PyTorch (no PyG dependency).

- Produces node embeddings, then a scorer MLP produces agent-task scores.

- Greedy assignment selects tasks and maps them back to loc_id actions.

Main end-to-end flow (how the system runs)

Evaluation (eval.py)

- Create env (wrapped by Adapter)

- Policy decides actions (loc_id per agent)

- env.step(actions) → Transition → metrics

- Print summary + write CSV

Graph-based evaluation

- Builder creates GraphState from env

- Graph policy selects task indices

- Map task indices → task_loc_ids → loc_id actions

- Step env, measure metrics

Training (train_graph_rl.py)

- Collect graph samples using GraphScorePolicy teacher

- Train TorchGNNPolicy (GraphSAGE encoder + scorer)

- Save checkpoints and final model

What is next (and where it fits in the current architecture)

- Test RL training algorithms (PPO / MAPPO)

- Where it fits: inside train_graph_rl.py (the training entrypoint).

- What changes: instead of training from a teacher dataset only, we will collect rollouts directly from the environment:

  - env → GraphBuilder → GraphState → GNNPolicy → actions → env.step → rewards

  - store transitions in a buffer and run PPO/MAPPO updates.

- What stays the same: GraphState contract, GraphBuilder, and the evaluation harness (eval.py + metrics + CSV).

- Why: this moves from imitation learning to true reinforcement learning, optimizing the environment reward/throughput directly.

- Test different GNN architectures

- Where it fits: in the policy model, mainly torch_gnn_policy.py (or a new module like tarware_ext/policies/torch_models/).

- What changes: swap the encoder (currently GraphSAGE) with other architectures, for example:

  - GAT (attention-based), GCN, deeper GraphSAGE, edge-aware MPNNs (if we add richer edge features).

- What stays the same: the interface policy.act(...) and the mapping:

  - task index → task_loc_ids → loc_id actions.

- Why: we can compare architectures using the same GraphState and benchmarks.

- Benchmark and compare everything consistently

- Where it fits: eval.py (evaluation entrypoint) + existing metrics/CSV.

- What we will do: compare:

  - Heuristic baseline

  - GraphGreedy baseline

  - GraphScore baseline (non-learning)

  - Trained RL policies (PPO/MAPPO)

  - Different GNN encoders

- Output: same metrics and CSV format, for reproducible plots and tables.

- (Optional) Improve the graph representation

- Where it fits: GraphBuilderV0 and GraphState features.

- What changes: add more node/edge features (goals, congestion indicators, task age, etc.) and stronger action masks.

Final note: Because the graph interface (GraphState) and the evaluation harness are now stable, we can plug in different RL algorithms and different GNN encoders without changing the core simulator.